Team Project Progress Report:

Week 1

In Week 1, we did not know about team project or what would we be doing in the course. Even
though sir gave an overview about the course in the 1 st lecture, things were not clear. So, there was
no work done. Moreover, there was no team formed during the first week. So, during the first week,
I worked more towards attaining some knowledge.

Week 2

Previous Week's goal- Nothing
Present Week goal- To think of an innovative idea for the group project and start learning in group.

#1. Me and my group sat together for 2 hours thinking what software we can develop which should
be kind of innovative and dynamic.
#2. Learnt the art of thinking in an innovative manner in a team and working in a team.
#3. Divided the work in the team and started thinking about the possible ways of solving the
problem.

Accomlishments- Thinking of some innovative ideas, Working in a team.
Next week goal- Finalise on the project, technologies and timeline we would set for the completion
of the project.

Week 3

Previous Week's goal- To think of innovative project.
Present Week goal- Freeze upon the projects and the technologies.

#1. Dicussed about 5-6 ideas with sir.
#2. Again improvised on how to think in a team.
#3. Discussed about the technologies we would be using for the project.

Accomplishments- Started thinking in an innovative manner and could estimate about the
technology we would use for the development and the rough estimation of timeline for the
completion of the project.
Next week goal- Start implementation.

Week 4

Previous Week's goal- Freeze upon the projects and the technologies.
Present Week goal- Start with the implementation and finalize upon the use cases and backlogs

#1. Started with the HTML/CSS part.
#2. Came up with the view using HTML/CSS for the home page of the application.
#3. Finalized upon the backlogs, use cases for the project.
#4. Also, discussed about how to make the application lightweight. Read some articles on internet.
#5. Also, developed the views that was cross-browser compatible.

Accomplishments- Developed a prototype of views for the team project. Finalized upon the backlogs, use cases for the project. Made views which was cross-browser compatible.

Next week goal- Write down detailed SRS, user stories, use cases and backlogs.

Week 5

Previous Week's goal- Start with the implementation and finalize upon the use cases and backlogs.
Present Week goal- Write down detailed SRS, user stories, use cases and backlogs.

#1. Wrote complete detailed SRS for the project explaining the various system features, interface requirements of the project.
#2. Completed the user stories of the project.
#3. Wrote the complete use cases and backlogs for the project.

Accomplishments- Learnt about how to write a good, detailed SRS, use cases, user stories and backlogs for any software that we develop.